# Zelda Dungeon Group Project: Roles & Step-by-Step Plan

## Team & Roles

- Jacob – Role 1: Gameplay & Systems Programmer

- Krystal – Role 2: Level + Enemy/NPC Programmer

- Lilly – Role 3: Art, UI & Story Designer

## Role Responsibilities

### Jacob – Role 1: Gameplay & Systems Programmer
Main Focus: Make the game run.

- Create and configure the Godot project.

- Implement player movement, collision, and health.

- Handle scene switching between:

  - Intro → Room 1 → Room 2 → Room 3

  - Success / Failure cutscenes.

- Connect enemy and NPC logic into the game.

- Make sure the final build runs from start to finish with no crashes.

### Krystal – Role 2: Level + Enemy/NPC Programmer
Main focus: Make the dungeon and characters behave.

- Design and build the 3 tile map dungeon rooms:

  - Walls, floor, doors, obstacles.

- Set up collision for the level.

- Create Enemy scenes:

  - Non-random movement (patrols or paths).

  - Damage to the player.

- Create an NPC scene:

  - Simple path or pacing movement.

  - Interaction (talking / triggering success condition).

### Lilly – Role 3: Art, UI & Story Designer
Main focus: Make the game look good and tell a story.

- Provide art assets (sprites you’ve already started):

  - Player, NPC, enemies, tiles, objects.

- Create simple UI:

  - HP hearts/bar, dialogue box, text style.

- Write the story:

  - Intro cutscene text.

  - NPC dialogue.

  - Success and failure ending texts.

- Create the cutscene screens (simple text scenes).

## Step-by-Step Timeline

This is written like a checklist. You can go through it in order.

### PHASE 0 – Kickoff (Everyone, same meeting)

Goal: Agree on what you are making before anyone opens Godot.

- Decide the story (Lilly leads, everyone contributes).

  - Who is the hero?

  - Why are they in the dungeon?

  - What does the NPC want or help with?

  - What counts as success and failure?

- Choose the 3 sequential rooms.
For example:

  - Room 1: Entrance, simple, maybe no enemies.

  - Room 2: Main combat room, 2–3 enemies.

  - Room 3: Final room with NPC and maybe a “stronger” enemy or puzzle.

- Decide roles officially (what you already chose):

  - Jacob → Gameplay/Systems

  - Krystal → Levels + Enemy/NPC

  - Lilly → Art + Story/UI

### PHASE 1 – Art & Story Foundations (Lilly leads, others can give feedback)

Lilly’s Tasks:

- Finalize sprites (using what you already have):

  - Player sprite (top-down).

  - NPC (the robed character sprite you pasted).

  - Enemy/enemies (hat sprite or another one Lilly makes).

  - Floor/wall/obstacle tiles.

- Create a simple tileset sheet:

  - At least:

    - 1 floor tile

    - 1 wall tile (can reuse in different orientations)

    - 1 obstacle (crate, pillar, etc.)

- Write the story text:

  - Intro cutscene: 2–4 lines explaining why the player is in the dungeon.

  - NPC dialogue: 1–3 lines the NPC says when you talk to them.

  - Success ending: 2–4 lines shown when the player wins.

  - Failure ending: 2–4 lines shown when the player dies / fails.

Jacob & Krystal during this phase:

- Help Lilly decide what looks good and what’s too complicated.

- Make sure the sprites use sizes that are easy for tilemaps (e.g. 16x16, 32x32).

After PHASE 1, you have art and story ready (or at least first versions).

### PHASE 2 – Project Setup in Godot (Jacob leads)

Jacob’s Tasks:

- Create the Godot project

  - Make a new project: ZeldaDungeonGroup (or similar).

  - Set up a basic folder structure:

    - scenes/

    - scenes/rooms/

    - scenes/characters/

    - assets/sprites/

    - ui/

- Import Lilly’s sprites

  - Add them to assets/sprites/.

  - Set up a basic Tileset resource using the floor/wall tiles.

- Create a basic Main.tscn or Game.tscn

  - This can be your “entry point” scene.

  - For now, it can just load the Intro cutscene (later).

Krystal’s Tasks (can start now too):

- Watch for how Jacob sets up collisions and tiles – level work will depend on this.

After PHASE 2, the project exists, sprites are imported, and the structure is ready.

### PHASE 3 – Player & Basic Controls (Jacob)

Jacob’s Tasks:

- Create Player.tscn:

  - Node type: CharacterBody2D (or KinematicBody2D depending on Godot version).

  - Add:

    - Sprite2D with Lilly’s player sprite.

    - CollisionShape2D (rectangle or capsule).

- Add movement script:

  - Use Input.is_action_pressed("ui_up"), etc.

  - Add a speed variable and move the player.

- Add a simple health system:

  - var max_health = 3

  - var health = max_health

  - A function to take damage: take_damage(amount).

- Test movement in a temporary test room.

After PHASE 3, the player can walk around and collide with stuff.

### PHASE 4 – Build the Dungeon Rooms (Krystal leads)

Krystal’s Tasks:

- Create 3 scenes:

  - Room1.tscn

  - Room2.tscn

  - Room3.tscn

- For each room:

  - Add a TileMap node.

  - Use the tileset from Lilly to:

    - Paint floors.

    - Paint walls.

    - Add obstacles.

- Place the player’s starting position:

  - In Room1, add a Marker2D or Position2D called PlayerSpawn.

  - Later Jacob will spawn/move the player there.

- Add “door” areas for transitions:

  - Example:

    - In Room1, at the doorway to Room2, add an Area2D with a CollisionShape2D.

    - Give it a script that calls something like go_to_room("Room2") (Jacob will implement the actual function).

Jacob’s Tasks during this phase 4:

- Create a small Room Manager or scene-changing function.

- Help test walking from one room to another once Krystal’s doors are placed.

After PHASE 4, you have 3 rooms laid out like a dungeon and basic movement between them is almost possible.

### PHASE 5 – Scene Switching & Flow (Jacob + Krystal)

Jacob’s Tasks:

- Implement a scene change system:

  - Could be a global script (Autoload) or a simple change_scene_to_file("res://scenes/rooms/Room2.tscn").

  - Make sure the player persists or is re-added to each scene at a spawn point.

- Set up Intro → Room1 transition:

  - For now, a placeholder intro that just switches to Room1 on key press.

Krystal’s Tasks:

- Hook each door Area2D to call Jacob’s scene change function:

  - Room1 door → Room2.

  - Room2 door back to Room1.

  - Room2 door → Room3.

  - Room3 door back to Room2 (if needed).

After PHASE 5, you should be able to:
Intro → Room1 → Room2 → Room3 and walk around.

### PHASE 6 – Enemies & NPC (Krystal leads, Jacob supports)

Krystal’s Tasks:

- Create an Enemy scene (Enemy.tscn):

  - Node: CharacterBody2D or Area2D.

  - Add:

    - Sprite2D with Lilly’s enemy sprite.

    - CollisionShape2D.

  - Add script:

    - Patrol between two points (left ↔ right, or up ↕ down).

    - Use variables like point_a, point_b, speed.

- Add damage to player:

  - On collision with player, call player.take_damage(1) (Jacob’s function).

- Place enemies in rooms:

  - 1–2 enemies in Room2.

  - Optional: 1 tougher enemy in Room3.

- Create NPC scene (NPC.tscn):

  - Sprite2D with Lilly’s NPC art.

  - Collision area for interaction.

  - Optional small movement pattern (pacing between two points).

- NPC Interaction:

  - When player presses E near NPC:

    - Show dialogue box with Lilly’s text (Jacob & Lilly help here).

    - If success condition is met (for example, all enemies dead) → trigger success ending.

Jacob’s Tasks:

- Expose take_damage() on Player.

- Help with signals and input detection for NPC interaction.

- Help with enemy movement if needed.

After PHASE 6, the dungeon has enemies that move and hurt you, and an NPC you can talk to.

### PHASE 7 – Cutscenes & UI (Lilly leads, Jacob supports)

Lilly’s Tasks:

- Create Intro Scene (Intro.tscn):

  - Panel or ColorRect with text label.

  - Text = your intro story.

  - Instruction: “Press Enter to Begin”.

- Create Success Scene (Success.tscn):

  - Text showing the victory story.

  - Instruction: “Press Enter to Replay/Quit”.

- Create Failure Scene (Failure.tscn):

  - Text describing failure.

  - Instruction: “Press Enter to Retry”.

- UI for Player HP:

  - Hearts or a simple bar at the top.

  - Read Player.health and update display.

- Dialogue Box for NPC:

  - Simple Panel + Label.

  - Shown when player interacts with NPC.

Jacob’s Tasks:

- Wire up:

  - Intro → Room1.

  - Success scene when NPC condition is met.

  - Failure scene when health <= 0.

- Connect HP UI to Player’s health variable.

After PHASE 7, the game has a beginning, middle, and end.

### PHASE 8 – Testing, Polish & Submission (Everyone)

Everyone:

- Playtest:

  - Does the player get stuck anywhere?

  - Does room switching always work?

  - Do enemies ever freeze or bug out?

  - Does health go down and game over trigger correctly?

  - Does the NPC dialogue and success scene trigger properly?

- Polish (if time):

  - Adjust enemy speed/difficulty.

  - Add small details to tiles / rooms.

  - Fix any obvious art alignment issues.

- Record Screen Capture Video:

  - Show:

    - Intro → full dungeon run → success.

    - Optional: intentionally die once to show failure ending.

- GitHub:

  - Jacob can create repo, or whoever is most comfortable.

  - Everyone makes sure their scenes and assets are committed.

  - Add a README.md with:

    - Team names & roles.

    - Short description of game.

    - Controls.

    - How to run.

## One-Page Cheatsheet

Lilly (Art & Story)

- First: sprites, tiles, basic story.

- Later: cutscene scenes, UI, dialogue boxes.

Jacob (Gameplay Programmer)

- First: Godot project, player, movement.

- Then: scene switching, health, wiring up cutscenes and UI.

Krystal (Level & Enemy/NPC Programmer)

- First: build 3 dungeon rooms with TileMaps + doors.

- Then: enemies (patrols), NPC movement + interaction, placing everything in rooms.